Release Plan

**Produc**t: Camphyr

**Team Members**:  
Alexander Mayben (PO), Raymond Mai, Nicole Kyriakopoulos, Kirby Lam, Michelle Meng

**Release**: v1

**Revision number**: 1

**Last revision**: 4/12/18 12:28

High Level Goals

* To provide a platform for people to read, create, and share stories
* To give people an opportunity to practice and improve their writing

User Stories for Release

* Sprint 1
  + 5 – As a writer, I want to write and post story snippets to a platform where they will then be stored.
  + 5 – As a contributor, I want to add to other snippets with my own.
  + 5 – As an explorer, I want to easily find other snippets.
  + 3 – As an organizer, I want to name my stories so that I can keep track of them later.
* Sprint 2
  + 8 – As a user, I want the ability to log into this website for personal use.
  + 7 – As an individual, I want a personal profile page where I can update information.
  + 5 – As a historian, I want to see what snippets I have posted to other stories in the past, and maybe check how they have been coming along.
  + 3 – As a critic, I want to like and dislike snippets that stand out to me.
  + 2 – As a completionist, I want to “finish” stories that have had a certain number of snippets posted.
* Sprint 3
  + 7 – As an idealist, I want to make other contributions to snippets I see with a story already attached.
  + 3 – As a perfectionist, I want to see the most popular additions to any given snippet.
  + 6 – As a categorizer, I want to view other stories by post date, popularity, number of snippets, and genre.
  + 3 – As a genre enthusiast, I want to identify a genre that my story should fall under, which other genre enthusiasts can later find.
  + 4 – As a more experienced author, I want the option to write and post my own complete stories to my profile.
* Sprint 4
  + 5 – As a news addict, I want to receive notifications when a new snippet is added to one of my stories or snippets.
  + 3 – As a social media user, I want the option to share certain stories or story snippets on social media (Ex: Facebook, Twitter…).

Product Backlog

Empty; product has not been released yet