MICHELLE = ORANGE

KIRBY = PINK

NICOLE = BLUE

ALEX = RED

RAYMOND = GREEN

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User Story | To Do | In Progress | Done | No longer needed |
| As a developer, I want to know the final design of the website so that it will inform future development. |  |  | Task 1: Draw a sketch of the ideal finished Camphyr website. |  |
| As a user, I want the ability to log into this website for personal use. |  |  | Task 1: Integrate Web2Py login functionality |  |
| As a user, I want to write and post story snippets to a platform where they will then be stored. |  |  | Task 1: Research database options and find a suitable platform  Task 2: Code a responsive textbox using Javascript that returns the result to a unique webpage.  Task 3: Save that result to the database where it can be accessed later, not just from a page refresh.  Task 4.a: Limit the submission to 200 characters.  Task 4.b: Once the character limit has been achieved, then increase the limit to 2500 characters. |  |
| As a user, I want to add to other stories with my own snippets. |  | Task 2: Code the website so that if a snippet is added to a text box on a story, that snippet is listed as the next story for the previous snippet.  Task 3: Code the story page so that it displays all snippets in a range within the story. | Task 1: Add fields to database for next story and whether a story is “first” |  |
| As a user, I want to easily find other snippets, so I can add onto them | Task 3: Make the snippets accessible from a specific page on the site. |  | Task 1: Maintain a summary of 20 most recent snippets logged into the database  Task 2: Identify the snippets by the first 20 characters of the head node in the linked list. |  |
| As a user, I want to name my stories so that I can keep track of them later |  | Task 2: Have the title be displayed on that story’s page.  Task 3: Make title visible on story listing for story search page. | Task 1: Have an optional text box during the story creation for the title with a limit of 30 characters. |  |
| As a user, I want to like and dislike snippets that stand out to me. | Task 3: Update the number of likes when each button is clicked (depending on which button). | Task 1: Add a field in the snippet database table for likes and dislikes that takes in an integer  Task 2: Add a like button and a dislike button that show up next to each snippet. |  |  |